Neural machine translation model on CNTK - GIX

Description

Recently Deep Learning is making great progresses in various AI tasks including speech recognition, image classification, text understanding. In this project, we are going to further explore the textual deep learning model. Among those texts related model, the Sequence to Sequence model with recurrent neural network (LSTM) is the most widely used one. It is used in many scenarios and especially useful in conversation model and machine translation scenario.

Microsoft is working on building the cognitive toolkit (CNTK), one of the most powerful deep learning platform in the world. In this platform, it has provided very flexible and powerful components to build various deep learning models, such as convolutional neural network, recurrent neural network. Besides of building these basic models, another very important thing for us is leveraging these models to solve real word problems, and build interesting innovational applications. In this project, we are going to enable the neural machine translation and related tasks on top of CNTK. With CNTK, we can assemble a basic neural machine translation(NMT) model using its embedding and LSTM layer. The task in this project is leveraging the existing building blocks to make a real NMT end to end solution with CNTK.

In fact, Machine translation isn't restricted to the translation from one language to another, it could derive other applications like converting textual information from one style to another style (e.g. from 文言文 to 白话文, from a normal essay to Shakespeare’s). These scenarios could make the possible output of this project more interesting.

Technical requirement

- with knowledge on basics of deep learning, especially on Recurrent Neural Network & LSTM.

- work with C++ / Python.

- With basic experience on textual data processing and mining

Planned time schedule(duration 1 month, 3-4 people)

- Prepare data for the task (1 week)

- Data collecting and cleaning

- Build and train NMT model for different scenario (2-3 weeks)

- Basic translation model with English – Chinese data

- Chinese  -> 文言文

- English <-> Shakespeare

- Build WebApp/demo for the translator (1 week)

Some references

- https://devblogs.nvidia.com/parallelforall/introduction-neural-machine-translation-with-gpus/

- http://blog.csdn.net/u011414416/article/details/51048994

- Dzmitry Bahdanau, Kyunghyun Cho, and Yoshua Bengio. Neural machine translation by jointly learning to align and translate. In ICLR 2015.

- http://blog.csdn.net/elaine_bao/article/details/50502929

- Leon A. Gatys, Alexander S. Ecker, Matthias Bethge. A Neural Algorithm of Artistic Style https://arxiv.org/abs/1508.06576